# FUN Ecosystem - Sprint Plan (First 4 Weeks)

# SPRINT 1 (Week 1): Foundation

- Setup repository, CI/CD pipeline

- Setup PostgreSQL + Redis

- Create core tables (users, actions, proofs)

- Implement basic action submission API

- Implement proof upload API

- Basic frontend form for action + proof

# SPRINT 2 (Week 2): Validation Core

- Implement PPLP validation engine (5 pillars)

- Integrate basic AI scoring (rule-based or placeholder)

- Add manual admin validation panel

- Store validation results

- Display Light Score (basic)

# SPRINT 3 (Week 3): Mint + Anti-Fake

- Implement Light Score formula

- Implement Mint Engine (off-chain ledger)

- Apply 99% user / 1% platform split

- Add duplicate proof detection

- Add velocity limits

- Basic user dashboard (score + mint)

# SPRINT 4 (Week 4): Event & Love House

- Implement Event (Zoom session) entity

- Implement Group (Love House)

- Add attendance check-in/out

- Compute participation factor

- Integrate into Light Score

- Refine UI/UX

- Logging + monitoring setup